PROJECT CONTEXT:

We are building a Fantasy Football Auction web app using:

- Cursor (development)

- Next.js (frontend)

- Supabase (database + auth)

- Vercel (deployment later)

The goal is to create a platform where:

- Users can bid for players

- Each user has a budget

- Auctions have deadlines

- Users can view their teams

We are intentionally building this step-by-step without overcomplicating architecture.

CURRENT PROJECT STATUS:

- LOCAL PROJECT SETUP:

- Root folder:
C:\Users\trive\HFWFiles

- Next.js app created inside:
C:\Users\trive\HFWFiles\auction-app

- App is running locally via:
npm run dev
→ http://localhost:3000

- Basic homepage is working and editable at:
auction-app/src/app/page.tsx

- PLAYER DATA PIPELINE (COMPLETED):

- Player data scraped manually from FotMob (via API + DevTools)

- Raw JSON files stored in:
C:\Users\trive\HFWFiles\Player_List\Raw_Files

- Python script created to combine JSON files into a master CSV

- Final CSV stored at:
C:\Users\trive\HFWFiles\Player_List

- CSV contains multiple columns including:

  - player_name

  - team_name

  - (and additional columns from FotMob)

- SUPABASE SETUP (COMPLETED):

- Supabase project created

- Credentials stored in:
auction-app/.env.local

Variables:
NEXT_PUBLIC_SUPABASE_URL
NEXT_PUBLIC_SUPABASE_ANON_KEY

- Supabase client initialized at:
auction-app/lib/supabase.ts

- DATABASE (CURRENT STATE):

- Table created: "players"

- Columns include:

  - id (primary key)

  - player_name

  - team_name

  - plus additional columns imported from CSV

- Full CSV successfully imported into Supabase

- Row Level Security (RLS) disabled for now (for simplicity)

- FRONTEND CONNECTED TO DATABASE:

- Homepage fetches players from Supabase

- Current functionality:

  - Fetch first ~20 players

  - Display as list on homepage

- Data successfully rendering in browser

WHAT IS WORKING:

- End-to-end pipeline:
FotMob → JSON → CSV → Supabase → Next.js UI

- Supabase connection confirmed

- Data retrieval confirmed

- Frontend rendering confirmed

WHAT WE HAVE NOT BUILT YET:

- User authentication

- Bidding system

- Budgets

- Auction deadlines

- Team management

- Admin controls

IMPORTANT CONSTRAINTS:

- Keep things simple

- Avoid over-engineering

- Build incrementally

- Low user count expected initially

- Prefer free-tier tools

NEXT EXPECTATION FROM AI:

Continue guiding development step-by-step (small steps only), focusing on:

- Adding basic user interaction

- Then bidding functionality

- Then rules (budget, deadlines)

Do NOT jump ahead with large architecture plans.